## Slide 1: Doubleknot-[ClientName] Kickoff
Date goes here

## Slide 2: Agenda
Introductions
Roles and responsibilities
Onboarding overview
Terminology
Target Go-Live dates
Next steps

## Slide 3: About Doubleknot Onboarding
Our mission is to help you and your organization be successful.
XX hours are allotted for configuration and training. This is more than enough unless:
Requested information isn’t provided
Discovery, training and/or review are delayed
Changes and out-of-scope additions are requested
Continuous open communication will keep this project on schedule.
Notes: Our mission is to help your organization be successful. We’ve allocated XX hours for configuration and training. Based on our years of experience, that’s a generous estimate of the time that we’ll need to implement all of the solutions and get everyone trained on using Doubleknot in their departments. That said, here are some roadblocks that could cause the project to take longer.
If requested information isn’t provided. If we don’t get information about your events, and field trips, and memberships, etc. then the entire schedule is delayed. We need that to stay on schedule
If business discovery, training and review are delayed. Every new step depends on completing the previous one, so if one of these is delayed, then everything after it will be delayed as well.
If your organization needs changes and out-of-scope additions. If we build something to your specifications, and you decide that you’d rather do it another way, that’s going to slow down launch. That’s why we keep coming back to the importance of attending meetings, providing information, undergoing training and reviewing materials. If we have to make a significant change, or if we have to add something new, there maybe an additional cost in addition to some schedule slippage.
In summary, if you know something is going to slip, let us know as soon as possible! We are just as eager as you are to get you started using Doubleknot. Tell your project lead, or call the Doubleknot project lead. Our additional costs for changes and out-of-scope additions are very reasonable, currently a block of X hours for $Y.

## Slide 4: Roles and Responsibilities
Doubleknot
Project Lead
  Name
Executive Sponsor
  Joe Garappolo
Project Support Staff
  Brooks Davis
  Dan Garappolo
  Danilo Guy
  Sigrid Miranda
OrgName
Project Lead
Executive Sponsor
Subject Matter Experts (SMEs)
Notes: <<Update this page for DK project lead and support staff and actual client name. If possible add as many names as you can to the client side before, during and/or after the kickoff.>>
Doubleknot Project Team Roles and Staff
Project Lead
The project lead is the main Doubleknot point of contact throughout the engagement. From the start, the project lead schedules all meetings in coordination with the customer, including the initial project kick off, business discovery meetings, training sessions depending on the schedule, and other meetings as needed. The project lead also coordinates the website branding and configuration, as well as the data conversion as detailed in the project. Put simply, the Project lead is the key person responsible for the success of the Doubleknot implementation. Any questions, concerns and issues should be brought to the Doubleknot project lead.
Executive Sponsor
The executive sponsor stays in contact with the project lead on a daily basis to ensure key milestones are met, and the overall project is on track. Should any issues arise with the implementation that the project lead cannot address or the customer has any issues with the project lead, the executive sponsor can be contacted directly by the customer to resolve those issues. Basically, if you can’t resolve a problem with the project lead, you are encouraged to reach out to Joe, the executive sponsor.
Project Support Staff
Depending on timing and the scope of the engagement, the project lead has the option of adding additional project team support to assist with any needs. Typically this staff will perform some of the configuration and system training. If integrations are part of the engagement, additional technical project support staff may be added as well.
Client Project Team Roles
Project Lead
The customer project lead has similar responsibilities as the Doubleknot project lead. They’ll be in charge of ensuring a successful startup, and they need to understand your objectives, have project management skills and be able dedicate the necessary time to lead implementation. The project lead will identify and schedule needed business discovery meetings, ensure that staff participates in the meetings, and determine a training schedule. The project lead will be the day-to-day contact for the customer throughout the engagement and should attend all meetings and training sessions.
Executive Sponsor
Similar to the Doubleknot executive sponsor, we recommend that you identify an executive who is available to resolve any issues arise that require attention and resolution. This person will have the ultimate authority for any project decisions and will also provide an avenue for communication and resolution for the Doubleknot team if issues arise with the customer project team or timeline. The executive sponsor should be aware of the overall project goals and plan, and stay updated by the customer’s project lead throughout the implementation.
Subject Matter Experts (SMEs)
Your team will identify SMEs for each business unit participating in the implementation. Each SME will be required to attend any business discovery sessions for their business unit. Additionally, each SME will be responsible for attending all training sessions specific to their business unit as well as overall project training sessions. They will acquire the knowledge to train frontline staff in their area on using Doubleknot. SMEs are also responsible for providing Doubleknot with business information in advance of training. For example, a marketing events SME is required to provide information about a typical event. We’ll talk about this more later in the meeting.

## Slide 5: Onboarding Process Overview
Kickoff & Business Discovery
Organization Setup & Configuration
Suborganizations & financial accounts
Web site branding
Data conversion and import
Integration with third-party systems
Training & Hands-On Configuration
Acceptance Testing & Approval
Go Live
Ongoing Support
Notes: <<Remove data conversion and third-party integration if not relevant for client project>>
Kickoff and Business Discovery: This is the kickoff. Business discovery meetings delve further into the requirements for each department to ensure that configuration and setup will be meet your business needs. Doubleknot is designed to adapt to your business processes, not to force you into an unfamiliar process that doesn’t work for your organization. Business discovery is where you communicate to us exactly how your business currently works. Chances are very good that together we’ll find ways to streamline your operations, but we’re not forcing you lockstep into a one-size-fits-all process. So, business discovery is very important.
Organizational Setup and Configuration. Based on the business discovery, and information that you provide, we’ll provision the different solutions for your organization and work with the overall leads on financial structure and other items that impact the organization as a whole.
Training & Hands-On Configuration
One of the most critical aspects of any implementation is customer training. We’ll work out a detailed training plan to ensure that your team is comfortable creating and managing everything in Doubleknot.
We use a “Train the Trainer” model, where we train lead administrators on using the software. Afterward, the lead administrators train front-line staff using real data.
As training occurs, the leads will continue configuration for their departments using what we covered in training. Doubleknot staff is available throughout this process to answer questions and review your configurations. We’ll also help you use reporting features so you can extract and analyze the data you need.
Acceptance Testing
Doubleknot will work with your team to review and test every aspect of setup and configuration. If issues are identified, we will help you resolve them before the site goes live. The site will go live when you sign off on it. Your organization may go live all at once or in different stages.
Go Live!
Once the system is live, Doubleknot will work with your staff to ensure that the reporting that was set up during training sessions meets business process needs.
Ongoing Support
Once the system is live, and the reporting meet your needs, we’ll ask you to sign off that the system is operational. At that point, you can take advantage of standard Doubleknot support, which operates from 8 AM ET until 8 PM ET, Monday through Friday, with after-hours support for business-critical issues 24/7/365. We also have a wealth of resources including documentation, online help, and training videos, and a biweekly newsletter that announces new features and discusses best practices. Doubleknot will be working on the

## Slide 6: Doubleknot Terminology
Calendar Events: Events that are scheduled for a specific date and time (or series of dates and times).
Facility Reservations: “On-demand” events that people can schedule to occur at any time within the limits of your availability schedule.
Constituents: Your customers, visitors, members and donors.
Admissions Ticketing: Ticket sales that allow general entry, sold online or at the front desk/front gate.
Event Ticketing: Individual or group tickets for specific calendar events and reservations.
Sales Station: Our POS cash register and mobile app that allows you to sell, manage and collect in-person payments for everything in Doubleknot.
Notes: Before we start going into project specifics, here’s some terminology that Doubleknot uses.
Calendar Events: Events that are scheduled for a specific date and time (or series of dates and times. For example, a Mother’s Day brunch is a calendar event
Reservations: “On-demand” events that people can schedule to occur at any time within the limits of your availability schedule. For example, field trips, group visits and birthday parties are all managed through reservations.
Constituents: Your customers, visitors, members and donors.
Admissions ticketing: Ticket sales that allow general entry, sold online or at the front desk/front gate.
Event Ticketing: You can issue tickets for calendar events and reservations.
Events: For example, you can issue tickets for events like fundraisers, holiday party, guest lecture or a movie. These are separate from general admission ticketing as they are just for the specific item, date and time. Event tickets can be issued for each person or a group ticket for everyone on the same registration. Event tickets can scanned at the entrance to the event to mark attendance.
Reservations: You can also issue tickets for reservations. For example, for a school group visit, you can issue ONE ticket for all of the students, teachers and chaperones. When they arrive, you can scan the one ticket to mark attendance. You can also update the ticket to add last-minute attendees.
Sales Station: Our POS and mobile app that allows you to sell and manage everything in Doubleknot on the floor or grounds of your site. With Sales Station POS cash registers, you can manage all of your front-of-house sales and printing. With Sales Station as mobile app, you can sell memberships and tickets, and you can scan membership cards and tickets. It’s a great way to manage events, collect donations and handle checkin for kids’ programs like daycamps. We recommend that every department learn about and use Sales Station as a mobile app because it delivers great benefits across everything you do in Doubleknot.

## Slide 7: Doubleknot Features for [ClientName]
Event Management
Facilities & Reservations
Membership Management
Donations and Fundraising
Front-of-House Admissions
Gift Shop/Retail Merchandise Sales
Notes: These are the solution areas in the contract (remove whatever isn’t being used)
Event Management:
Prescheduled on a specific date and time
Special events, camps, classes etc.
Facilities & Reservations
“On-demand” options including field trips, group visits, birthday parties, tours and private event rentals
Membership Management
Levels, benefits, renewals, gifts, upgrade and downgrade rules, notifications, etc.
Membership cards including digital, print-at-home and printed at your site
Donations & Fundraising
Checkout donation request
Tracking campaigns, funds, appeals and gifts
Analyzing data to identify trends and segment groups for communications and offers
Front-Desk/Front-Gate Admissions
Sales Station POS cash registers, cash drawers, ticket printers, receipt printers, ticket scanners: everything you need at the front gate or front desk.
Retail Management
Products, inventory management, tax groups
Sales Station registers and mobile tablets for product sales

## Slide 8: Enterprise-Wide Features/Functions
Finance setup
Discounts and promotions
Custom forms
Sales Station mobile app for check-in, last-minute changes, and donations anywhere
Upsell and integrated donation requests
Email marketing and communications
Reporting and analytics
Notes: Doubleknot is an integrated system that handles all the different functions we talked about on the previous slide. Because all of your information is in a single database, Doubleknot offers many additional integrated features that apply throughout Doubleknot. In addition to training in your department, most of you will also attend some or all of the training for integrated features:
Finance setup. The way that you structure your financial setup in Doubleknot impacts everything that you collect payment for in Doubleknot.
Discounts and promotions. Doubleknot has a powerful discount engine that allows you to create any kind of discount, with complete control over the qualifying purchase AND complete control over the item that’s discounted. Each department might have its own discounts but it’s included as part of enterprise setup to ensure best practices for consistent and manageable discounts for items like memberships.
Custom forms. You can create fully customized forms to gather information, confirm acknowledgement of conditions like policies and waivers, and upsell additional items during a purchase.
Integrated donation requests and upsell. Doubleknot lets you ask for a donation right before a customer pays for a purchase. Plus, we have many options to promote upsell throughout the system.
Email marketing and communications. We have a built-in email engine that serves many purposes. You can schedule an email to everyone registered for an event, etc.
Reporting and analytics. There are nearly 100 built-in reports in Doubleknot to support every aspect of your organization. In addition you can customize reports to match your exact needs, and save the customized report for future use.

## Slide 9: Go-Live Target Date(s)
Events:
Reservations:
Memberships:
Front-Desk/Gate Ticketing and Admissions:
Sales Station POS Cash Registers:
Store Products:
Notes: <<Before kickoff, remove the items that aren’t in this implementation>>
So, before we start talking about configuring each section of Doubleknot, please let me know if there are any firm dates by which you’d like to launch these functions.
<Go through the list and collect dates>
Remember, we can and we will meet these dates if all of us have continuous and open communication.

## Slide 10: Organization Setup & Administration
Startup
Based on discovery, Doubleknot will configure organization-wide settings for overall administration including financial structure and discount structure
Today’s Goal
Identify staff lead
Next Steps
Identify stakeholders
Schedule business discovery meeting(s)
Notes: So, now we’re going to go through the major Doubleknot features that you’ll be using, and talk about the next steps.
First topic to address is organizational setup and administration. This is a high-level configuration for items like operating departments, financial account structure, organization-wide discount structure and so on.
Today, let’s figure out who the staff lead is going to be for this. This is usually the project lead.
The next steps are as follows:
First, by the end of the week, please let me know the names and contact information for the stakeholders who’ll be involved in this process. Often the stakeholders are executives from finance and operations.
We’ll schedule the business discovery meeting as soon as possible.

## Slide 11: Events and Camps
Startup
[OrgName] will provide information about representative events
Doubleknot will train staff using actual events
With advance notice, Doubleknot will always review event configuration at no cost
Today’s Goal
Identify SMEs, if possible
Next Steps
Submit sample events
Schedule training sessions
Notes: <Remove this slide if there isn’t event training>
Next, let’s talk about calendar events, which includes special events, scheduled events and programs.
Here’s how the startup process works for events and camps. Your team will give us information about some upcoming events. Doubleknot will train your team on creating and managing registrations for your actual events, so it’ll be very hands-on and you’ll come out of it understanding how to set up the kinds of events that you use. After training, you’ll set up the rest of your events, and we’ll review them before Go Live to make sure that they’re set up efficiently and effectively. And, as a side note, please remember that Doubleknot will always provide free review of your event configuration. We do need a few days of advance notice, and the details are in our support materials.
If you can tell me who the subject matter experts are right now, that would be great. Otherwise, I’ll contact the project lead in today or tomorrow to get their names and contact information.
The next steps will be:
The SMEs will send Doubleknot information about some upcoming events and camps. There’s a worksheet in the Startup Guide that covers every option you could possibly want, so we’ll make sure that you know how to set up exactly the events you offer.
Then, we’ll schedule events training. This is two sessions—one for setting up events, and one for managing registrations, including refunds and cancellations.

## Slide 12: Reservations/Facilities
Startup
Turnkey services for configuration
Doubleknot will train staff on managing reservations
Transfer existing reservations (if needed)
Follows the process that you signed off on at contract signing
Today’s Goal
Identify SMEs
Next Steps
Schedule discovery meeting
Submit reservations information
Notes: <Remove this slide if they aren’t using facilities, customize text as needed. For example , if they’re not using Doubleknot for birthday parties, take that out of the text below.) >
Next, let’s talk about facility reservations, which includes group visits, field trips and birthday parties
Facility reservations is different from our other functions. Doubleknot provides turnkey services for your reservations—you’re going to give us all the information about how you schedule and book these items, and we’ll configure everything to your specifications. The project lead has already received and signed off on the deliverables and timeline for reservations, so I’m not going to go into depth about it here. Essentially, we’ll hold a discovery meeting to learn about your processes. Then, you’ll provide us with information for all your reservable facilities and we’ll set it up. Then we’ll train your staff on managing reservations, including cancellations and refunds.
If you can tell me who the subject matter experts are right now, that’s great. Otherwise, I’ll contact the project lead in today or tomorrow to get the SMEs’ names and contact information.
The next steps will be:
Schedule a discovery meeting to ensure that we understand your requirements
Your team(s) will give us detailed information to start building out your facilities.
After that, we follow the reservations process documented elsewhere.

## Slide 13: Membership Management
Startup
Doubleknot will configure to match your structure
Existing memberships will be imported
Train staff on managing memberships including renewal reminders
Today’s Goal
Identify SMEs
Next Steps
Schedule business discovery meeting
Submit membership information and data
Notes: <Remove this slide if membership management isn’t part of the contract>
Here’s the startup process for membership management. We will set up your memberships exactly the way you want. We’ll import your existing memberships if that’s part of the contract. And then we’ll train staff on how to manage memberships and renewal reminders.
If you can tell me who the subject matter experts are right now, that’s great. Otherwise, I’ll contact the project lead today or tomorrow to get their names and contact information.
The next steps will be to schedule business discovery meeting. After the meeting, we’ll have an understanding of your membership structure, and you’ll understand what Doubleknot can do with memberships. Your team will submit details about each kind of membership including configuration info for details like upgrades, downgrades, gifts and renewals and we’ll set it up and provide training.
If your organization is going to import existing memberships into Doubleknot, we’ll schedule a separate meeting to go over your membership data, map it to Doubleknot fields and talk about how to make sure that your exported membership data is accurate and clean. Sometimes after years of collecting data in different ways, you might end up with memberships from 2015 containing information in a slightly different way than memberships in the following years, and we’ll help you completely standardize the data before you send it to us.

## Slide 14: Front-of-House Ticketing & Admissions
Startup
Doubleknot will configure to match your structure
Today’s Goal
Identify SMEs
Next Steps
Schedule discovery meeting
Schedule training on creating admission tickets and packages
Notes: <Remove this slide if front-desk/front-gate ticketing is not part of the contract>
Here’s the startup process for setting up admission tickets. Admission tickets can be sold online, at the front desk/front gate and if your ticket lines are long, you can send out staff with iPads and a credit card reader for “pop-up” ticket sales whenever you need it.
Because tickets are sold at the front desk/front gate, a big part of ticketing and admissions is setting up the POS registers and printers and ticket validation. We’ve got a separate startup track for the Sales Station POS, but it’ll definitely be hand-in-hand with ticketing and admissions configuration and management.
If you can tell me who the subject matter experts are right now, that’s great. Otherwise, I’ll contact the project lead today or tomorrow to get their names and contact information.
Then, we’ll schedule discovery meetings where we’ll all discuss your needs, and we’ll schedule training sessions.

## Slide 15: Retail Management
Startup
Doubleknot will import existing products
Train on product setup/management
Today’s Goal
Identify SMEs
Next Steps
Schedule discovery meeting
Schedule data delivery, review and import
Schedule training
Notes: <Remove this slide if retail/gift shop is not part of the contract>
Here’s the startup process for retain merchandise sales. Doubleknot has a built-in store that lets you manage inventory and sell physical products.
Because products are sold on site, there are two major parts of this project:
Setting up your products in Doubleknot. We’ll train you on how to do this yourself, and as part of the startup we’ll import your existing products.
Setting up the POS registers and receipt printers.
If you can tell me who the subject matter experts are right now, that’s great. Otherwise, I’ll contact the project lead today or tomorrow to get their names and contact information.
Then, we’ll schedule discovery meetings where we’ll all discuss your needs, and we’ll schedule training sessions.
If your organization is going to import existing product information into Doubleknot, we’ll schedule a separate meeting to go over your data, map it to Doubleknot fields and talk about how to make sure that your exported data is accurate and clean. Sometimes after years of collecting data in different ways, you might end up with products defined in slightly different ways, and we’ll help you completely standardize the data before you send it to us.

## Slide 16: Sales Station POS Configuration
Startup
Discovery meeting w/IT staff about network configuration
Train IT on physical POS register setup/maintenance
Train department SMEs on setting up register keys and sales options
Today’s Goal
Identify SMEs
Next Steps
Schedule IT discovery meeting
POS hardware installation
Register configuration and sales management

## Slide 17: Questions and Summary
Doubleknot will contact each lead to schedule further discovery
Don’t hesitate to contact me:
  Name: Name here Email: Email here Phone: Phone here
This meeting was recorded, and I will send everyone the slide deck with speaker’s notes.
Looking forward to working with you!
Notes: Does anyone have questions on what we’ve discussed? (answer questions)
To recap…
I’ll contact the various team leads to schedule business discovery
Don’t hesitate to contact me
This meeting is recorded, and I’ll send you a link to the recording and also a handouts version of this slide deck including the speaker’s notes.